**Name: Jenine Clay**

**Web Development Project Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due (Planned)** | **Date Due (Actual)** |
| 1. Design ideas/ brainstorming/pre-planning | 3/10/17 | 3/15/17 |
| 2. Create user story backlog | 3/11/17 | 3/20/17 |
| 3. Create low fidelity wireframes | 3/12/17 | 3/19/17 |
| 4. Create medium fidelity wireframes | 3/15/17 | 3/21/17 |
| 5. HTML Coding | 3/20/17 | 3/25/17 |
| 6. CSS Coding | 3/22/17 | 3/28/17 |
| 7. JavaScript Coding | 3/23/17 | 3/28/17 |
| 8. Edit/Finish core code | 3/25/17 | 3/29/17 |
| 9. Data Visualization | 3/27/17 | 3/30/17 |
| 10. Add content and images | 3/30/17 | 4/2/17 |